Retrospective

INSTRUCTIONS:

Answer the below questions. Remember to be honest about your experience. This will help the team make the necessary adjustments for the next sprint.

Template

| Project Title: | GrowBot |
| --- | --- |
| Sprint #: | 1 |

What worked well this sprint?

- Team aligned quickly on software-only scope - Requirements were finalized on time - Good collaboration during architecture planning - Daily standups kept everyone informed - Development environment set up without issues - Clear user stories created for future sprints

What didn’t work so well this sprint?

- Delay in getting Weather API credentials - Some unclear communication on database requirements - Initial wireframes needed multiple revisions - One team member had scheduling conflicts with meetings - Underestimated time needed for architecture documentation

What will we do to improve next sprint?

- Request API access earlier in the process - Create clearer documentation templates - Schedule meetings at times that work for all - Break down large tasks into smaller pieces - Add buffer time for unexpected revisions - Improve communication through dedicated Slack channel