| Project Name: | GrowBot |
| --- | --- |
| Sprint #: | 1 |

Sprint Review Template

INSTRUCTIONS: Follow the meeting schedule below to maximize time with your team and sponsor. The objective of the sprint review meeting is to receive practical feedback on what has been delivered and determine if the objectives have been achieved.

| Time | Duration | Activity | Description | Presenter |
| --- | --- | --- | --- | --- |
| 9:00 | 5 min | Introduction | • Product name: GrowBot• Intro to product roadmap: Software to control temperature, water, and sun remotely• Goal: Create user-friendly mobile app for plant care automation | Product Owner (Krisha Lakhani) |
| 9:05 | 5 min | Sprint Goals | • This sprint's goals: Finalize requirements and software architecture• Impact of sprint on release plans: Foundation for all future development• Top three requirements: System architecture, database schema, dev environment setup | Product Owner (Krisha Lakhani) |
| 9:10 | 5 min | Status Overview | • Review any big fixes: None (first sprint)• Review any pivots: Scope clarified to software-only• Enablers: Development tools selected, team roles assigned | Scrum Master |
| 9:30 | 20 min | Live Demo | • Demonstration of new functionality: Software architecture diagrams, database schema design, wireframes for mobile app UI• What value was produced: Clear technical foundation for development | Team |
| 9:35 | 5 min | Metrics | • Explain burndown chart progress: 40 hours completed out of 200 total• Velocity: On track• Other metrics: All planning tasks completed on schedule | Team |
| 9:40 | 5 min | Blockers | • Describe any impediments: Waiting on Weather API access credentials• Holding up progress: Need API documentation for integration planning | Scrum Master |
| 10:00 | 15 min | Q&A / Feedback | • Collect feedback from all stakeholders on architecture decisions and app wireframes | Stakeholders |