| Project Title: | GrowBot |
| --- | --- |

Stakeholder Vision Document

INSTRUCTIONS: Populate the below fields to create a common agreement on key project objectives and deliverables. Keep in mind that you will need input from your stakeholders when completing this document. This should be a team effort in order to maintain alignment.

High-Level Scope:

Create software that allows GrowBot’s temperature, water, and sun level to be controlled remotely by phone.

High-Level Release Plan:

- Week 1-2: Requirements finalization and software architecture - Week 3-4: Backend development and database setup - Week 5-6: Weather API integration - Week 7-8: Mobile app development - Week 9-10: System integration and testing - Week 11-12: Final QA, documentation, and deployment

Product Consumers:

- Home gardeners with busy schedules - Plant enthusiasts who travel frequently - First-time gardeners lacking experience - Urban apartment dwellers with limited space - Tech-savvy users interested in smart home products

Method(s) To Gather Feedback:

- User surveys after prototype testing - Beta tester feedback sessions - In-app feedback button and ratings - Focus group discussions with target consumers - Social media polls and comments - Customer support inquiries tracking

Acceptance Criteria:

- App successfully sends water activation commands - App successfully sends shade control commands - App successfully sends temperature adjustment commands - Mobile app displays real-time sensor data accurately - User can manually override all functions via app - Weather API data refreshes at least every 30 minutes - App connects reliably to GrowBot hardware