| Project Title: | GrowBot |
| --- | --- |

INSTRUCTIONS:

Capture the below details about your project. Make sure you involve your sponsor(s) to help articulate each part of the project.

Project Charter

| 1 | Project Details |
| --- | --- |
| Business Need/Project Objectives: |  |
| Create an automated garden box you can control from your phone that uses live weather data to create ideal conditions for plants. |  |
| Project Requirements: |  |
| - Auto-water mechanism - Auto-shade mechanism - Auto-temperature control |  |
| Product Description/Deliverables: |  |
| - The garden box - A web app/software - Computer to run automation - GrowBot hardware |  |
| Project Does Not Include: |  |
| - Live video feed - Mechanism for harvest - Size/finish options - Proprietary hoses |  |
| Pre-assigned Resources: |  |
| - Project Manager - Software Developer (mobile app/web application) - Hardware Engineer (sensors, actuators, garden box design) - Weather API subscription/access - Microcontroller units (Arduino/Raspberry Pi) - Sensor kit (temperature, moisture, light sensors) - Cloud hosting service for backend - Testing /prototype garden box |  |

INSTRUCTIONS:

Document all the stakeholders involved in this project, so that everyone is clear on his or her responsibilities.

| 2 | Stakeholders List |  |  |
| --- | --- | --- | --- |
| Name |  | Title | Role/Responsibility |
| Your Name |  | Project Manager | Oversees project execution, timeline, and coordination |
| Team Member |  | Hardware Engineer | Designs and builds the garden box, sensors, and actuators |
| Team Member |  | Software Developer | Develops mobile app and automation software |
| Team Member |  | Backend Developer | Integrates weather API and manages cloud infrastructure |
| Sponsor Name |  | Project Sponsor | Provides funding, approves major decisions |
| End Users |  | Customers | Provide feedback, validate product usability |

INSTRUCTIONS:

Name the milestone and assign a date. Then, describe the milestone in more detail, so anyone who views this document can understand what the project is all about.

| 3 | Summary Milestone Schedule |  |
| --- | --- | --- |
| Milestone 1: Date: Week 2 |  | Project Kickoff & Requirements Finalized — Complete project charter, finalize all functional requirements, and confirm team roles |
| Milestone 2: Date: Week 5 |  | Hardware Prototype Complete — Garden box built with integrated sensors (temperature, moisture, light) and actuators (water pump, shade mechanism, heater/fan) |
| Milestone 3: Date: Week 8 |  | Software Development Complete — Mobile app/web interface functional, weather API integrated, automation logic programmed |
| Milestone 4: Date: Week 10 |  | System Integration & Testing — Hardware and software connected, end-to-end testing completed, bugs resolved. |
| Milestone 5: Date: Week 12 |  | Final Product Delivery & Launch — User acceptance testing passed, documentation complete, product ready for deployment |

INSTRUCTIONS:

Capture the below details about your project. Make sure you involve your sponsor(s) to help articulate each part of the project.

| 4 | Project Considerations |
| --- | --- |
| High-Level Risks: |  |
| - If the project team goes on strike, then we’ll have to assemble a new team. - If a competitor pops up in the marketplace, they could put us out of business before we start. - If new tariffs are imposed on our foreign suppliers, the team might not be able to get the hardware imported, working, and integrated in time to meet deadline. |  |
| Acceptance Criteria: |  |
| - The garden box automatically adjusts water levels based on soil moisture readings - The shade mechanism activates/deactivates based on light sensor data and weather forecast - Temperature inside the box stays within the defined optimal range through auto-heating/cooling - The mobile app displays real-time sensor data and allows manual override controls - The system successfully pulls and uses live weather data from the API - All three automation mechanisms (water, shade, temperature) function without manual intervention for at least 48 hours during testing |  |
| Assumptions: |  |
| - Live weather data API will be available and reliable throughout development - Team members have the necessary skills or will acquire them during the project - Hardware components (sensors, microcontrollers, actuators) will be delivered on time - Users have smartphones capable of running the mobile app - The garden box will be used indoors or in a sheltered outdoor environment - Stable internet connection is available for weather data and app connectivity - Plants being grown have similar environmental requirements |  |
| Constraints: |  |
| - Budget is limited to the pre-approved project funding - Project must be completed within the 12-week timeline - No live video feed functionality (as stated in exclusions) - Cannot include harvesting mechanisms - Must use standard hoses (no proprietary hoses) - Garden box will have a fixed size and finish (no customization options) - Team size is fixed with pre-assigned resources only - Must comply with any import regulations for foreign-sourced hardware components |  |